# Town of Montague Municipal Airport Commission

## Meeting Minutes

October 15th, 2019

The meeting was called to order at 7:00 PM in the Airport Admin Bldg.

Commissioners present:	Gary Collins, David Brule, Seth Rutherford, Keith LaRiviere

Others present:	Bryan Camden (Manager), Dave Rich, Craig Sullivan (Stantec)

Review minutes of August 12th and September 9th.

MOTION by Keith to approve minutes of August 12th, second by David. Motion passes

MOTION by Keith to approve minutes of September 9th, second by David. Motion Passes

Consultant Report

AIP 21- Wildlife Hazard Assessment Study- Pre-App paperwork into the state and FAA. This project will take 12-14 months, ideally we would like to start it in spring of 2020. Funding is in place for this project, the local share will need to be transferred at town meeting.

CIP Meeting Recap- Meeting went extremely well. FAA and DOT are both in agreement that the purchase of Pioneer Aviation Property is critical to the airport future. Discussion of WHA, other ongoing projects.

ASMP Tree Clearing- Final site visit needed before we can proceed forward. Stantec will need to be on site, and they will survey the site before and during project.

Manager Report

New hanger is well underway, the expected completions is late November or December. He has provided the airport with the insurance paperwork and all building permits. We are already looking into winter prep. This year should be smooth, as all of the equipment is new. The shelter is going up soon, and will house most of our mowers / plows. ASMP projects are being processed by the state, and we are just waiting to hear from them. $120,000 for solar system, $100,000 for LED taxiway lights, and $120,000 for tree removal. New hire Cam Wood, FCTS student from landscaping program. MOTION by Keith to approve the hiring of new part time intern from FCTS, Cam Wood, starting pay of $12.00 to $12.25 effective 10/1/19, second by David.

Treasurer’s report – We have expended $4,880.94 last month; Income was $1,723.44.

Tribal Update: Planned site visit on November 6th for the final walk of the tree cutting site on runway 34 and West Mineral Hill Road.

Full Manager Report attached.

Commissioner Updates

        - None tonight.

Pilot, Tenant, Users Group, Public Comment, and Other

        - No discussion on this topic tonight.

Access Agreement

No discussion on this topic tonight.

8:15 MOTION made by Keith to adjourn, second by Gary.

Respectfully submitted: Bryan Camden

Voted ____ (Aye) ____(Nay) ____(Abstain) at an Airport Commission Meeting on: ____/____/______

_________________________

(Airport Chair Signature)

Documents used:

Manager's Report		Gale Monthly Update

Commonly used Acronyms: AIP is Airport Improvement Plan; AOPA is Aircraft Owners and Pilots Association; BLS is the Federal Bureau of Labor Statistics; CAP is Civil Air Patrol; CIP is the Capital Improvement Plan; CPI is the Consumer Price Index; FAA is the Federal Aviation Administration; FCTS is the Franklin County Technical School; GARD is the General Audio Recording Device that records pilots as they approach and leave the Airport; MassDOT/AD is the Massachusetts Department of Transportation, Aeronautics Division; MAMA is the Massachusetts Airport Management Association; FCFC is the Franklin County Flying Club; FCRCC is the Franklin County Radio Control Club; IFE is Independent Fee Estimate; NIT is Narragansett Indian Tribe; PAPI is Precision Approach Path Indicator; PILOT is Payment In Lieu Of Taxes; R/W is runway; SHPO is State Historic Preservation Officer; SRE is Snow Removal Equipment; THPO is Tribal Historic Preservation Officer; T/W is Taxiway.