# Town of Montague Municipal Airport Commission

## Meeting Minutes

December 10, 2018

The meeting was called to order at 7:02 PM in the Airport Admin Bldg.

Commissioners present:	David Brule, Peter Golrick, Gary Collins, Brian Carroll, Keith LaRiviere

Others present:	Bryan Camden (Manager), Jackie Marks (Gale), Matt Caron (Gale), Frank Russo (AOPA),

Motion by David to approve the minutes of October 10th, 2018, seconded by Gary, all vote yes, motion passes.

Gale Report

AIP-19- Master Plan Update is almost complete, all documents have been reviewed and approved by the commission. All Master Plan Documents have bee forwarded to the FAA and MassDot for final review and comment. Expected signatures from everyone should be this month, Gale will follow up.

AIP-20- Snow Removal Equipment Update. The Vendor has notified Gale the expected delivery is no longer January but now April. This would put the vendor in violation of the signed contract with the commission. The airport could impose penalty fines on the delayed delivery, as well as seek a replacement truck for the season.

AIP-21- Runway obstruction analysis paperwork was mailed to FAA and DOT in October. Project Readiness forms were do by November 30th 2018. We will need to setup a scoping meeting at some point in the future.

Manager Report

GZA report was given to each commission member. It recapped the current progress regarding the NJ Tea and other species on the airport. Airport consultant selection packet will be here this week, and will be given to each commission member to review. We will need to host interviews in January. Asking the AOPA rep to send out a friendly reminder to everyone that Pioneer Aviation is not the proper way access the airport, and everyone should have an ID badge to gain access. If this problem continues the airport will take official action on the violators. We have gotten no response from the tribes regarding the access agreement. No reply to emails or phone calls, so we will be executing the proposed plan in May 2019. Gary would like the Airport Manager to put in for Overtime pay when plowing the airport, topic discussed and vote was taken, all in favor.

Treasurer’s report – We have expended $21,458.91; Income is $21,824.17; balance of $27,494.09 or 59% remaining. We have a proposed FY20 operating budget of $53,077.63, reflecting an increase of $4,538.63 from FY19 levels. A vote was taken to approve the FY20 budget with no changes from the proposed, all in favor.

Tribal Update: Limited communication regarding the access agreement, no official response. We will be cutting trees on the hillside in the spring, this will require some coordination.

Full Manager Report attached.

Commissioner Updates

        - Vote on 2019 Commission meeting calendar, all approve.

Pilot, Tenant, Users Group, Public Comment, and Other

        - No discussion on this topic tonight.

Access Agreement

No discussion on this topic tonight.

8:02 Gary made a Motion to adjourn, second by Brian, passed unanimously.

Respectfully submitted: Peter Golrick

Respectfully submitted: Peter Golrick

Voted ____ (Aye) ____(Nay) ____(Abstain) at an Airport Commission Meeting on: ____/____/______

_________________________

(Airport Chair Signature)

Documents used:

Manager's Report		Gale Monthly Update		GZA Closeout Environmental Report

Commonly used Acronyms: AIP is Airport Improvement Plan; AOPA is Aircraft Owners and Pilots Association; BLS is the Federal Bureau of Labor Statistics; CAP is Civil Air Patrol; CIP is the Capital Improvement Plan; CPI is the Consumer Price Index; FAA is the Federal Aviation Administration; FCTS is the Franklin County Technical School; GARD is the General Audio Recording Device that records pilots as they approach and leave the Airport; MassDOT/AD is the Massachusetts Department of Transportation, Aeronautics Division; MAMA is the Massachusetts Airport Management Association; FCFC is the Franklin County Flying Club; FCRCC is the Franklin County Radio Control Club; IFE is Independent Fee Estimate; NIT is Narragansett Indian Tribe; PAPI is Precision Approach Path Indicator; PILOT is Payment In Lieu Of Taxes; R/W is runway; SHPO is State Historic Preservation Officer; SRE is Snow Removal Equipment; THPO is Tribal Historic Preservation Officer; T/W is Taxiway.